## Slide 1
Project Management Masterclass Day Three

## Slide 2: Overview
What will we learn today?
Planning and Estimation
Risk Management
What is Project Planning and Estimation?
Work Break Down Structure (WBS)
Gantt Chart
Introduction to Planning and Estimation
Resource allocation and levelling

## Slide 3: Overview
What will we learn today?
Planning and Estimation
Risk Management
Identifying and analyzing project risks
Risk response planning and mitigation strategies
Risk Monitoring and control
Introduction to Risk Management

## Slide 4: Introduction to Planning and Estimation
Planning and estimation are critical components of project management. The process of planning involves defining project goals, creating a roadmap to achieve those goals, and identifying the necessary resources to execute the plan. Estimation involves predicting the time, cost, and resources required to complete each task in the project plan.
Effective planning and estimation are essential for project success. By creating a clear and comprehensive plan, project managers can ensure that all team members understand the project's objectives and know what is expected of them. Accurate estimation helps project managers allocate resources effectively, manage project timelines, and ensure that the project is completed on time and within budget.

## Slide 5: What is Planning and Estimation?
Definition of project planning and Estimation:
Project planning involves defining project goals, creating a roadmap to achieve those goals, and identifying the necessary resources to execute the plan. Scheduling involves breaking down the project plan into specific tasks and assigning timeframes to each task.
Importance of project planning and Estimation:
Project planning and scheduling helps to ensure that a project is completed on time, within budget, and meets the objectives of stakeholders. It also helps to identify and mitigate risks that could impact the project's success.

## Slide 6: Work Break Down Structure (WBS)
Definition: A hierarchical decomposition of the project into smaller, manageable components.
Purpose: Helps to organize and define the scope of the project, identify tasks and responsibilities, and facilitate accurate estimation of time and resources.
Benefits: Enables better project management, communication, and tracking of progress, as well as identification of potential risks and issues.
Creating a WBS
Step 1: Define the project scope and objectives
Step 2: Identify the major deliverables or end products
Step 3: Break down each deliverable into smaller components or work packages
Step 4: Assign each work package to a responsible person or team
Step 5: Organize the work packages into a hierarchical structure

## Slide 7: Work Break Down Structure (WBS)
Examples:
Let’s Look a Sample WBS
Benefits of Using a WBS
Provides a clear and organized view of project scope and objectives.
Facilitates accurate estimation of time and resources required for each task.
Enables better tracking of progress and identification of potential issues or risks.
Helps to ensure that all necessary tasks are completed, and nothing is overlooked.
Enhances communication and collaboration among team members and stakeholders.

## Slide 8: Gantt Charts
Gantt charts are a visual representation of a project schedule. They show the start and end dates of each task in the project and how they overlap with each other. The chart can help project managers and team members track progress, identify dependencies and potential delays, and adjust the schedule accordingly.
Some key features of Gantt charts include:
Task list: a list of all tasks in the project, including their start and end dates and any dependencies or constraints
Timeline: a horizontal bar chart showing the duration of each task and when it is scheduled to start and finish
Milestones: important points in the project, such as project start or completion, that are marked on the chart
Gantt charts are useful tools for project managers to communicate project timelines and status to stakeholders, and to monitor progress and adjust schedules as needed. Let’s Look at the examples…..

## Slide 9: Resource Allocation and Levelling
Resource allocation and leveling are crucial aspects of project management that involve assigning resources such as people, equipment, and materials to the project tasks.
Resource allocation involves identifying the resources required for each task and determining the availability of these resources. Based on this information, resources are assigned to each task, ensuring that they are used effectively and efficiently.
Resource leveling involves balancing the workload of resources over the duration of the project. This process ensures that resources are not overallocated or underutilized, which can lead to delays or increased costs. The goal of resource leveling is to achieve an optimal balance of resources, so that the project is completed on time, within budget, and to the desired quality.
In summary, resource allocation and leveling are essential components of project management that can help ensure the successful completion of a project by efficiently utilizing resources and balancing the workload.

## Slide 10: Introduction to Risk Management
Risk is an inherent part of any endeavor, and understanding how to effectively manage and mitigate risks is crucial for achieving success and minimizing potential negative impacts.
What is Risk Management then?
Risk management can be defined as the process of identifying, assessing, prioritizing, and responding to risks in order to minimize the negative impacts and maximize the opportunities associated with uncertain events. It involves a systematic approach to understanding potential risks, evaluating their likelihood and impact, and implementing appropriate measures to mitigate or exploit them.

## Slide 11: Introduction to Risk Management
Examples:
In today's complex and uncertain business landscape, risk management plays a crucial role in ensuring the success and sustainability of organizations.
Risk Mitigation: By identifying and assessing risks in advance, organizations can take proactive measures to mitigate or minimize their potential negative impacts. This helps in avoiding costly disruptions, project delays, financial losses, or damage to reputation.
Decision-Making: Risk management provides a foundation for informed decision-making. It helps in evaluating the potential risks and rewards associated with different options, enabling organizations to make more effective and strategic choices.
Business Continuity: Effective risk management ensures business continuity by identifying and addressing potential threats to operations. By developing contingency plans and response strategies, organizations can minimize downtime and recover quickly from unexpected events.
.

## Slide 12: Identifying and Analyzing Project Risk
Identifying and analyzing project risks is a critical step in the risk management process. It involves systematically identifying potential risks that could impact the success of a project and analyzing their likelihood and potential impact. By proactively identifying and assessing risks, project teams can develop strategies to mitigate or address them, minimizing the negative consequences and maximizing project success.
Here are key points to cover when discussing the identification and analysis of project risks:
Risk Identification: This step involves brainstorming and gathering input from various stakeholders to identify potential risks. Risks can be categorized into different types, such as technical risks, organizational risks, external risks, or financial risks. Common techniques for identifying risks include conducting risk workshops, reviewing historical data, analyzing project documentation, and engaging subject matter experts.
Risk Documentation: Once risks are identified, they should be documented in a risk register or risk log. This includes capturing information about the nature of the risk, its potential causes, potential impacts, and any initial assessments of its likelihood and severity.

## Slide 13: Identifying and Analyzing Project Risk
Risk Assessment: Risks need to be assessed to determine their likelihood and potential impact on the project objectives. This assessment can be done using qualitative or quantitative methods, or a combination of both. Qualitative assessment involves assigning ratings or scores to the likelihood and impact of each risk, while quantitative assessment involves using data and calculations to estimate the probability and potential consequences of risks.
Risk Analysis: Once risks are assessed, they should be analyzed to gain a deeper understanding of their root causes, interdependencies, and potential ripple effects on the project. This analysis helps in prioritizing risks based on their significance and determining which risks require further attention and mitigation strategies.
Risk Prioritization: Prioritizing risks is important as it helps project teams allocate resources and focus on managing the most critical risks first. Prioritization can be based on factors such as the severity of the potential impact, the likelihood of occurrence, the project's objectives, and the organization's risk appetite.

## Slide 14: Identifying and Analyzing Project Risk
Risk Response Planning: After risks are identified, assessed, and prioritized, project teams should develop response plans to address each identified risk. Response plans typically involve selecting appropriate strategies, such as risk avoidance, risk mitigation, risk transfer, or risk acceptance. These plans outline specific actions, responsibilities, and timelines for managing and monitoring risks throughout the project lifecycle.
By diligently identifying and analyzing project risks, project teams can enhance their ability to proactively address potential threats and seize opportunities. This proactive approach helps in minimizing surprises, avoiding costly setbacks, and increasing the likelihood of project success.

## Slide 15
QA Session
Turn challenges into opportunities.
Ask more.

## Slide 16
Anmol, Offline
See you tomorrow.

## Slide 17: https://bit.ly/leaf-nepal-dm01-sub
REVIEW AND NOTE SUBMISSION